## Slide 1: Composite VSS CEPS Housing
Description
  A low mass plastic CEPS housing to replace aluminum housings
Deliverables
  Development of material, geometry and processing
  Evaluate prototype performance and durability
Timing
  01 June 2015 – Start of project
  Oct 2015 – 1st task closed
  February / March 2016 – 1st 4530 prototypes expected
  November 2017 – End of project
Team Members/Customers
  Team: Michał Olszówka, Zdzisław Sobolewski, Jacek Wyjadłowski, Marcin Komorowski, Silesian University of Technology
  Customers: Pursuits Team
Last updated: February 23rd, 2016

## Slide 2: Composite VSS CEPS Housing
Status Update:
First task is done (choose of CEPS system)
Ordering stations for validation of VSS
CW7 received of first VSS system DV1
Assembly of Haitec system
Prototype material selection (already ordered waiting for delivery)
  Material evaluation
Preparation for first 4530 prototypes casting
  Functional testing
  Durability testing
Order of VSS housings
Challenges:
Tuning dimensions to tolerance
Functional measurement plan
Thermal stability of parts
Creep stability of parts
Cost savings to Aluminum
Elimination of snap rings
Last updated: February 23rd, 2016
Next Actions:
Validation on VSS
Stress measurements on housings
FEA analysis of housings
Evaluation on prototypes (4530)