## Slide 1: CCM-XXX: Assist Mech Friction Reduction
Description
  Reduce assist mech friction while maintaining rattle performance
Motivation : ??
Deliverables
  Requirements for zoning, run-in, and conditioning to maintain minimum friction at end-of-life to ensure rattle robustness
Timing
  Mid November
Team Members/Customers
  Team names: Joel Bickel
  Customers: Pursuits group
Last updated: 19AU15

## Slide 2
Status Update:
Pre-test noise checks complete
Parts running on Assist Mech Bottoming
  Doe of Initial Tq / Conditioning / Wear / Noise (see below)
  2 of 10 parts at 50%
  5 parts at 10%
  3 parts waiting
Challenges:
AM Bottoming stand availability
FDR availability
Next Actions:
Continue to monitor friction level over life.
Develop torque drop vs. conditioning cycle predictor
Last updated: 19AU15
CCM-XXX: Assist Mech Friction Reduction