## Slide 1: Off-axis Sensor Development Project Meeting/Update
2014.04.16

## Slide 2: Off-axis Sensor (One Pager)
Description
  Off-axis position sensor for motor position
Motivation
  Provide economical solution of motor position sensing for Front-mount or Side-mount MPP configuration
Deliverables
  Sensor System architecture
    Recommendation for sensor selection
    Design guideline for rotor feature (e.g. teeth geometry)
    How to get absolute position
    How to get redundancy
Timing
  TBD
Team Members/Customers
  Steve Collier-Hallman, Julie Kleinau, Ish Amin, Karl Terauchi/ PSA 1V5, SOP 2018
Concept Selection
Pugh Analysis
  Criteria development
  Pairwise Comparison
Sensor example from Sensitec

## Slide 3: Off-axis Sensor Development WBS
1. Sensing Sub-system
  1.1) System Requirements Flow-down
  1.1.1) EPS System to Sensing Sub-system
  1.1.2) Sensing Sub-system to Components
  1.2) Specification
  1.2.1) Sensing Sub-system Specification
  1.2.2) Quote Spec for Components
  1.3) Sensor System Architecture
  1.2.1) Concept Options
  1.2.1.1) Basic Architecture
  1.2.1.2) Absolute Position Architecture
  1.2.1.3) Redundancy Architecture
  1.2.1.4) Fail Operational Architecture
  1.2.2) Concept Selection
  1.2.2.1) Criteria Development
  1.2.2.2) Concept Selection

## Slide 4: Off-axis Sensor Development WBS
2. Components
  2.1) Sensor Selection
  2.1.1) Candidates List
  2.1.2) Evaluation
  2.1.2.1) Cost
  2.1.2.1.1) Schematic, BOM
  2.1.2.1.2) Quote
  2.1.2.2) Performance
  2.1.2.2.1) Sensor Sample
  2.1.2.2.2) Prototype Rotor
  2.1.2.2.3) Test Machine Set-up, Fixtures
  2.1.2.2.4) Run Test
  2.1.2.3) Packaging
  2.1.2.4) Timing (readiness/risk vs. applicable project timing)
  2.2) Rotor Design
  2.3) Other Elements

## Slide 5: Reference An example in field

## Slide 6: Reference Big-picture discussion (previous)
Traditional top three competitiveness factors
  Low Cost
  Compact Packaging
  Low Mass
Off-axis Sensor Technology
Sensor technology
Rotor design
something
Technology combination mapping
Saleable Product of Competitive
Technology
New requirement features
  Fail operational
Absolute position
Redundancy