## Slide 1: SE08 – System Architecture and Requirements Traceability
Description
  Create processes and tools to support TDBU (Top down, bottom up) traceability
  From customer requirements to system / subsystem / component
Motivation (Score: 12)
  Required by ISO26262 / AutoSPICE
  Required by multiple customers
Deliverables
  Create GP-1385 (Customer Requirements Elicitation)
  Create GP-1386 (Product Internal Requirements Allocation)
  Include in CPI
  Database (DOORS) architecture
  Supporting analysis tools
Timing
  Support PSA BMPV program roll-out
Team Members/Customers
  Core Systems – Bill Wittig, Keith Marsh, Heidi Kowalski
  App Systems – Geoff Krieger
  Software – Keith Johnson, KPIT
  Customer – BMW, GM, PSA, Fiat / Chrysler

## Slide 2: SE08 – System Architecture and Requirements Traceability
Status
  S&ES swimlanes added to CPI
  GP1385 & 1386 in approval cycle
Challenges
  Workload associated with populating missing requirements and adding traceability links
  Training user community to use DOORS, especially in the pursuit phase
  Imposition of a modular architecture on existing design
Next Steps
  Write work instructions to support the process
  Finalize database architecture
  Implement tools
    Parameter value auto-population in requirements documentation (as opposed to names only)
    Traceability auditing tool