## Slide 1: SE16 – Integrated Next Gen Power Management
Description
  Consolidate multiple Power Management features.
  Requirement based Supply Current Limit.
  Active Supply Current Limit.
  Active Regenerative Current Limit.
  Motor Torque and Current Limits.
Motivation (Score: xxx)
  Some customers are requiring this capability today
  More are expected to require this soon
  Features are provided in a patchwork of functions
    Extensive calibration/verification required.
Deliverables
  System, subsystem, and FDD requirements for function.
  Prototype software
  Production SW FDD’s.
  Test Plans
Timing
  FDD requirements for PSR complete by Sept 30, 2016
  FDD requirements for BMW EA4.x complete by Nov. 30, 2016
  Lead program BMW EVO EA4.x
Team Members/Customers
  Powerpack Systems: Julie Kleinau, Prerit Pramod
  Systems - Functional Safety: Kathy Pattok, Scott Millsap
  Customer – BMW EVO PDT

## Slide 2: SE16 – Integrated Next Gen Power Management
Status
  Analytical and simulation work on-going
Challenges
  Resource constraints
  Significant Software Change
Next Steps
  Develop concepts and perform concept selection
  Finalize development of selected concept
  Update function requirements
  Update calibration processes and tools
  Update test plans