## Slide 1: CCM-77: Eccentric Worm
Description
  Adjustable torque range using offset bearing sleeve
  Eliminates need for worm zones
Motivation: 2.0
Deliverables
  MQ, PV Build success
  Plant FTQ
Timing
  Pass Haitec PPAP – 15JUN15
  Complete Haitec SOP – 01SEP15
Team Members/Customers
  Team names: Adam Lee / Jeff Beyerlein
  Customers: Applications Team
Last updated: 15MAR15

## Slide 2
Status Update:
Haitec PV1 Complete – 21NOV14
Haitec PV2 Complete – 27JAN15
Created relationship and predictive program for adjustment – 19MAR15
Challenges:
Optimizing logic for adjusting backdrive
Understand impact on backdrive parameters
Next Actions:
Improve accuracy and precision of adjustment program
Last updated: 15MAR15
CCM-77: Eccentric Worm