## Slide 1: CCM-78: Spring Worm Isolators
Description
  Implement spring isolators for production
Motivation : 3.0
Deliverables
  Fix low temperature reversal clunk issue
  Improve robustness (bumper geometry change)
Timing
  Make decision on new bumper geometry by June 12th
  Prototype bumper by end of July
Team Members/Customers
  Team names: Brad Sundholm
  Customers: Application Teams
Last updated: 03JN15

## Slide 2
Status Update:
Supplier Help
  Parker Sigma bumper - $0.322
  Parker diamond bumper - $0.229
  Freudenberg long bumper - $???
Bumper Design Testing
  Offset castle design - $???
    Test in vehicle at cold temp
    Blueprinted Fiat 500 system
Inner Guide Deformation Issue
  Amount of overlap between components causing deformation found
  Testing ongoing to prevent deformation
Challenges:
Getting reasonable piece price for new bumper design
Determine minimum amount of overlap between components required to hold assembly together
FEA spring rate curve prediction
Next Actions:
  Test offset castle bumpers at cold temp in vehicle chamber
  Make decision on which bumper design to pursue
Last updated: 03JN15
CCM-78: Worm Spring Isolators