## Slide 1: C1XX Plastic Pulley Development
Description
  Development of a plastic pulley to replace metal pulleys on REPS gears (C1XX reverting to metal adds $3.00 )
Current Status: Resource to Prism
  Lack of confidence in Viking, and their unwillingness to sign up to meet drawing requirements in production (even with us machining ID) has driven us to resource this part to Prism.
  Prism has already proven to be more capable than Viking in inspecting and identifying the out-of-print conditions that exist in the current parts from Viking. They have also signed up for our part requirements, which Viking never did.
  Will still need to machine in the final ID – plus cost of approximately $0.30
Next Steps
  Complete Resourcing activity with Prism: They are best price at $2.16 (still more than Viking’s $1.69)
  Final Grooming of Prototype tooling to be done by Prism
    Viking had not been able to correct the poor run-out condition on the hard prototype tool
    Prototype tooling being moved to Prism as they have confidence they can correct the run-out and continue to produce prototype parts for us – and these will be to print.
    Eliminate the need for supplier to inspect on a mandrel
Timing
  Final Grooming should be complete in 5-6 wks from receipt of Viking tools – inspection immediately after
  Production tool timing
Team Member/Customers
  Kevin McClendon / David Bell / George Arlt / Nik von Matt