## Slide 1: RCM-94: Develop Alternative Belt Supplier
Validate design solutions offered by alternate belt suppliers
  Validate for durability, noise, and cost
Motivation: Expand and develop a competitive supply base
Deliverables
  Baseline against current design for capability, durability, and noise
  Make sourcing recommendations
  Design strategy for use in applications
Timing
  Baseline noise complete end of year 2015
  System validation results for T1XX expected Q1 2016
  Design strategy complete end of year 2015
Team Members/Customers
  Team: Emily Stilwell
  Customers: REPS application teams
Last updated: 02SE15

## Slide 2
Status Update:
Targeted alternative supplier is Dayco
Completed component level durability using C1YX requirements
C1UX noise comparable to Gates
Piece price reduction based on T1XX
Improved quality control systems over Gates
Challenges:
Durability stand priority
Noise stand priority
Component level noise stand development
Next Actions:
More noise samples
System level durability
Last updated: 02SE15
RCM-94: Develop Alternative Belt Supplier