## Slide 1: CCM-109: Non-delashed Pinion
Description
  Develop Non-delash design for BMW SPEPS
Motivation : XX
Deliverables
  Acceptable pinion axial lash
  Acceptable NVH performance
  Backdrive performance
Timing
  Print changes for rack and assist mech. housings (1-2 weeks)
  Ordering components (4-6 weeks)
  NVH evaluations (1-2 weeks)
  Pre & Post pinion axial lash check (1 week)
Team Members/Customers
  Team names: Jason Kandal
  Customers: BMW (PSA currently in DV stage with similar design)
Last updated: 23FE16
Current Design
Non-Delash Design

## Slide 2: CCM-109: Non-delashed pinion
Status Update:
FEA Complete
  Results showed acceptable levels of stress in housings at LMC & MMC
Print Changes
  New machined from solid parts to be ordered as soon as print changes are complete (Rack & Assist Mech. Hsg)
Next Actions:
Order components
Challenges:
Supplier timing
CAD support for print changes if necessary
Part/vehicle availability for NVH
Last updated: 23FE16