## Slide 1: CCM-129: Stiffer Assist Path for Worm Shaft
Description
  Develop single isolated bearing worm axis design
Motivation : 14.0
Deliverables
  Provide prototype systems for development testing
  Obtain components for more builds
    Development testing
Timing
  Development test systems ASAP
Team Members/Customers
  Team names: Brad Sundholm / Josh Mullins
  Customers: Stan Schlatter / Don Smith / Steve Klein
Last updated: 03JN15

## Slide 2
Status Update:
Latest Design on Assist Mech Bottoming
  Part stopped at 1.5 lives
    Sleeve moved within housing
Parts tracker created for future builds
Worm axis bearing configuration
  Test several different iterations
    Offset bearing bores
    Single row vs four point
    Threaded plug vs snap ring
Cost Request In Process (SPEPS)
  CR #3000969
CEPS Testing (Gamma T300)
  In vehicle testing in silver Sonic
  Need to create print for modified assist housings
Challenges:
Assist housing procurement
Pressed plug retention
Determining best configuration for worm axis bearings
Next Actions:
Obtain new assist housings (Sundholm)
Create print for CEPS system (Sundholm)
FDR testing (Mullins)
Impact testing (Sundholm)
Last updated: 03JN15
CCM-129: Stiffer Assist Path for Worm Shaft