## Slide 1: RCM-143: Small Diameter High Ratio REPS
Description
    Develop design for 7mm pitch ball circuit on 26mm rack
Motivation : 15
Deliverables
  Procure components for laboratory functional evaluation
    Activity absorbed into REPS efficiency DOE
Timing
  Procure components:
    Ball Nuts: In Process (8 mm 36.4 were not completed)
    Ball Guides: Complete
    Ball Screws: In Process
    Motors: In Process
Team Members/Customers
  P. Kern / John Feldpausch
  Customers: Internal development project
Last updated: 27JAN16

## Slide 2
Status Update:
Ford C2 application
  Bolt-on driven pulley
REPS efficiency DOE
  7mm vs. 8mm pitch
  36.4O vs. 45O contact angle
Ball Nuts
  Finishing 8 mm 36.4 degree
Ball Return Guides – Complete
Ball Screws
  First iteration of rolling and single shot heat treat is complete
  Blanks are being reworked
Motors scheduled to arrive 08APR16
Challenges:
Additional time required for DOE parts (ball screw blanks and special housing)
Next Actions:
Modify C2 housing design to allow for misalignments
Order special housing, constructed from steel
Last updated: 27JAN16
RCM-143: Small Diameter High Ratio REPS