## Slide 1: Over-molded Plastic Pulley Development
Replace bolt-on metal pulley with plastic over-molded design
  Led by Ford P552/S550
Motivation: Cost optimization
Deliverables
  Baseline against current design
  Design strategy for use in applications
Timing
  Baseline results expected end of Q3
  Design strategy expected Q1 2016
Team Members/Customers
  Team: Emily Stilwell / Kevin McClendon
  Customers: REPS application teams
Last updated: 02SE15

## Slide 2: Over-molded Plastic Pulley Development
Status Update:
Component durability testing in-process
Included in P552/S550 LOAA Phase 2 validation gears
$2.30 piece price savings P552/S550
Recommended for pursuits with design rules against press fit pulleys
Challenges:
Supplier development of over-molding process
Assist mech availability
Durability stand availability
Next Actions:
Complete baseline testing
System level DV testing
Design strategy for retrofitting and new programs
Last updated: 02SE15