## Slide 1: Tech Roadmap Update
October 2015

## Slide 2
All projects assessed, project status reviewed weekly
Scale factor for multiple attributes including
  Cost
  Mass
  Packaging
  Performance
Rating scale considers trade offs between attributes
120 Total Active Projects
13.5% Value Improvement average over current state
  Quality
  Value Stream/Risk Reduction
  Developmental Efficiency
  Growth Opportunity
Tech Roadmap Oct. 2015

## Slide 3
Milestone 1
Milestone 0
Milestone 2
Milestone 3
Milestone 4
Milestone 5
Process
Proof of Concept
DEV
PV
Production
Review w/ Product Team
Risk Assessment
Big Bang Initiatives
Davis
Supporting Activities
Staff Linkage
New
Future
Zuraski
Core
Haller, Sizelove
Current / CIP
Burns, Davis
Brush CIP Workshops
Huang
Red = Date Delayed
Yellow = Date at Risk
Green = Date on Track
No longer tracked by Tech Roadmap
In a Program at SOP
Ready to Use –
On the Shelf
Ready for Project Transfer
Product Team Review & Approval
Concept
Weekly Meetings to Review Status
DV
Validation in Process
Closed
Note: Initiatives may go into Tech Roadmap if further development is required or directly to ECR/CR/CRB
CIP Advanced Planning Roadmap/Overlay
Linkage to Program Timing, Bundled Validation Windows
and Target SOP Windows
Core – CAT 1
Application
Singh
Tech Roadmap Oct. 2015

## Slide 4
Technology Planning Goals
  Develop technologies to meet future customers & business needs
  Ensure technology for future market growth and strength
  Manage resources and prioritize projects
  Provide look across to CIP initiatives
  Provide “shopping list” for Pursuit activities
Tech Planning Enhancements
  Added Advanced Manufacturing projects
  Added CEPS Big Bang projects
  Added Suzhou Technical Center projects
Tech Roadmap Oct. 2015

## Slide 5: Tech Roadmap Oct. 2015
New Projects
Assist Mechanism REPS - Fully Integrated Single Bearing
Low FIT Rate (~100 FIT) EPS
Sensor Offset auto-Correct
Torque Sensor LoA Mitigation (HW)
Dual Inverter Low-side shunt current measurement
Dual Inverter Phase Current measurement
Axial magnetic stack design concept (reduces magnet material by 50%
Upper rotor - alternative way to hold magnets
Lower rotor stator - Alternative material, end tabs over and use thinner
Probe housing geometry change to allow wave solder
Eliminate Dy in sensor upper rotor entirely in CEPS for current design
Replace phase lead solder with compliant pin
Surface mount board combined with lead frame
Sensor Gear wheel optimization - alternative way to control audible noise
Single bearing motor axis – three bearings total between motor and AM
develop alternate worm machining (low cost)

## Slide 6: Tech Roadmap Oct. 2015
Projects cancelled
Drowsy Driver Research
Hot Upset Stake Phase 2
Isolated Wear Plate 2 Groove
Low Mass Small Diameter Racks
Observer based fault detection
Optimized Rack Induction Hardening Process and Requirement Flow Down
Projects completed
Absolute position Gear Train (I ^ 2C)
Dig. Abs. HW Pos. Sensor (I ^ 2C) - Dual Gear
Eccentric worm
FDD Standards / Autocoding Updates (EPS & MTO)
Force , wear and performance modeling of skived pinions
GM HD Truck REPS w Redundancy
Hands on Wheel detection w/o external sensor
Next-Gen Current mode motor control
Remove Heat Treat on upper shaft bearing journal
SYSML/UML modeling tool standardization
Torque Steer compensation
Short tbar -profile grind (Gen4 - reqs tight stop teeth travel/ machine control)
Torque Sensor LoA Mitigation (SW)
Next Gen torque and position sensor (ferrite vs. Kolektor)

## Slide 7: Tech Roadmap Oct. 2015
Mostly driven by T1xx

## Slide 8: Tech Roadmap Oct. 2015

## Slide 9: Tech Roadmap Oct. 2015

## Slide 10: Tech Roadmap Oct. 2015